## Slide 1: IST687 Project Update
Agile Kanban Methodology
ADS Group 4
Jacob Dineen
Mason David
Mohamed Khalifa
Zhaowei Jiang

## Slide 2: Kanban Board
BACKLOG | IN-PROGRESS | ANALYSIS | DEPLOYED
 | Addressing issues Scope defined Data assessment Initiating the process of data cleansing Defining team responsibilities |  | 

## Slide 3: Team Page
Trello Link
https://trello.com/b/lXdbFrjQ/

## Slide 4: Overall Summary
Data Understanding | Preprocessing | Analysis | Testing | Communicating Results
40% of time / 4 people | 40% of time / 4 people |  |  | 20% of time / 4 people
What is working well
Active Participation
Communication
Team Bonding
Brainstorming
Organization
Accomplishments this past period
Team introductions
Overview of project
Assessing the data
Defining scope of business analysis
Understanding audience segmentation
Plans for next update
Addressing issues
Scope defined
Data assessment
Initiating the process of data cleansing
Defining team responsibilities
Issues / What is not working well
Reading file directly from website
Finding relevant columns / variables to analyze in large data set