## Slide 1: IST687 Project Update
Agile Kanban Methodology
Team 001
Shikhar Agrawal
Sanjana Kataria
Sahil Arora
Sapan Badjatiya
Prakhar Goyal
Bhavani Shankar

## Slide 2: Kanban Board
BACKLOG | IN-PROGRESS | ANALYSIS | DEPLOYED
 | Acquiring required data and profiling it with respect to given deliverables. |  | 

## Slide 3
Trello Link
https://trello.com/b/7mzNPHFW

## Slide 4: Overall Summary
Data Understanding | Preprocessing | Analysis | Testing | Communicating Results
80% of time / 6 people |  |  |  | 20% of time / 6 people
What is working well
Active Participation
Initiatives
Team Bonding
Accomplishments this past period
Data Acquired
Data Profiled
Role Assignment
Understood Deliverables
Plans for next update
Algorithms for Data Cleansing
Discussion regarding Data Cleansing
Issues / What is not working well
Profiling due to magnitude of data
Correlations between dependent column
Trend analysis due to lack of exposure to Regression analysis