## Slide 1: IST687 Project Update
Agile Kanban Methodology
Team 001
Shikhar Agrawal
Sanjana Kataria
Sahil Arora
Sapan Badjatiya
Prakhar Goyal
Bhavani Shankar

## Slide 2: Kanban Board
BACKLOG | IN-PROGRESS | ANALYSIS | DEPLOYED
Sentiment Analysis could not be performed as there was no data available for it. | Using ggplot by considering location as an input parameter | Visualization will help in easier analysis of given data | Out of 6 algorithms presented, best algorithm was selected based on speed of execution and efficiency
 | Each group member is working on surveyDataExample Dataset | The dataset for each month was too big. Therefore cleaning and profiling of data took time | 

## Slide 3
Trello Link
https://trello.com/b/7mzNPHFW

## Slide 4: Overall Summary
Data Understanding | Preprocessing | Analysis | Testing | Communicating Results
15% of time / 6 people | 25% of time / 6 people | 50% of time / 6 people | 5% of time / 6 people | 5% of time / 6 people
What is working well
Active Participation
Initiatives
Team Bonding
Accomplishments this past period
Columns renamed accordingly
Removed Sentiment Analysis as one of the criteria to evaluate NPS
Algorithm selected based on speed of execution and efficiency
Plans for next update
Selection of parameters for analysis using support vector machines
Prediction of a linear model by classifying dependent and independent variables
Issues / What is not working well
Working with original dataset. As it is too big, execution of code takes time
Deciding upon which algorithm and parameters to select for analysis using support vector machines